## Slide 1
TITLE SLIDE: TSDS ODS 3.x Project
Updates
TSDS Upgrade Project
October 2023

## Slide 2
EXPECTATIONS/ONBOARDING
Vendor, ESC, LEA
PARALLEL SUBMISSION GOALS
2023-2024
PARALLEL LEAs
2023-2024
FAQs/TRAINING
SESSION AGENDA
PARALLEL SUBMISSION TIMELINE
2023-2024
IMPORTANT DATES
2023-2024
PARALLEL – WHAT, WHY, WHEN

## Slide 3: PARALLEL – WHAT, WHY, WHEN
TEA often receives requests for LEA data by the legislators, the Commissioner, and other departments within TEA. The requests for this information do not always fall within the submission timelines. Therefore, TEA has been working towards being able to receive LEA data in a more efficient, standardized, and timely manner.
TSDS XML 1.x standard was introduced as the first step in making this transition a couple of years ago.
TEA is now in the process of upgrading from the XML 1.x standard to the API (Application Programming Interface) Ed-Fi 3.x standard which will allow for data to flow from the LEA source vendor to TEA via API in a timely and standardized manner. This will eliminate the need of extracting data, creating files, and manually uploading data to TEA.
Only data required for any PEIMS Submission or Core Collection will be pushed to TEA.
Districts will still promote, validate, and complete PEIMS Submissions and Core Collections as they do now.

## Slide 4: PARALLEL – WHAT, WHY, WHEN
In the 2023 school year, TEA requested some districts participate in the Pilot Program. This program allowed vendors, LEAs, and TEA to begin testing APIs and data flow from the source systems to TSDS.
In the 2024 school year, TEA accepted volunteer LEAs to run their API and XML data parallel. This is to assist districts, software vendors, and TEA to test the flow of data and the processes for all submissions/collections.
In the 2025 school year, all LEAs will run the API live and XML data will not be accepted.

## Slide 5: PARALLEL LEA ACCEPTANCE
Updated Lists
TEA will inform any LEA accepted to the 2023-2024 Parallel Submission via email.
Download:
List of Parallel LEAs
As of: August 25, 2023

## Slide 6: PARALLEL SUBMISSION GOALS
Testing of All Custom Solutions
Testing of 300+ LEAs
Complete Vendor Readiness
Regional ESC Support
Various Product Integrations
Vetting of TEA Resources
Testing of All TSDS Submissions

## Slide 7: VENDOR EXPECTATIONS
PARTICIPATION & DATA SUBMISSIONS
All vendors are required to participate in the 2023-2024 Parallel Submission.
TRAINING & SUPPORT
All vendors are responsible for providing any appliable training for their product(s).
VENDOR READINESS
All vendors are required obtain a TSDS Compatible Designation by the 2024-2025 Go-Live year.
All vendors are responsible for resolving Level 1 errors in a timely manner.
All vendors should provide “live” data, whenever possible, for parallel testing.
All vendors should obtain access to the TSDS Vendor Support Portal to submit issues to TEA.
All vendors should ensure data is available prior to published due dates.
All vendors are required to test and support each of their TSDS data submissions.
All SIS and HR/Finance vendors will need to obtain the necessary Ed-Fi certification.

## Slide 8: ESC EXPECTATIONS
PARTICIPATION & DATA SUBMISSIONS
All ESCs are required to participate in the 2023-2024 Parallel Submission.
TRAINING & SUPPORT
All ESCs are responsible for providing TSDS training to their participating LEAs.
FEEDBACK & RESPONSE
All ESCs are responsible for ensuring active LEA participation throughout the Parallel Submission.
All ESCs are responsible for Level 2 support for their participating LEAs.
All ESCs should attend webinars and continuous trainings throughout the Parallel Submission.
All ESCs should coordinate with their vendor for onboarding and support.
All ESCs should develop effective strategies to solicit feedback from their participating LEAs.
All ESCs should share best practices and be actively involved in vetting TEA resources.
All ESCs should test and verify their required TSDS PEIMS submissions.

## Slide 9: LEA EXPECTATIONS
PARTICIPATION & DATA SUBMISSIONS
All LEAs accepted by TEA are required to participate in at least one TSDS data submission.
ACCESS & TESTING
All LEAs are required to obtain the appropriate access to the parallel environment.
FEEDBACK & RESPONSE
All LEAs should implement effective strategies to ensure continuous progress.
All LEAs should compare data, validations, and reports to complete their testing.
All LEAs should coordinate with their vendor(s) for onboarding and support.
All LEAs should collaborate with their ESC and vendor(s) on identified issues.
All LEAs should attend the TSDS training provided by their ESC prior to testing.
All LEAs should coordinate with their ESC and vendor(s) to develop best practices.
All LEAs should submit enhancement requests through TIMS tickets.

## Slide 10: ONBOARDING GUIDANCE
The onboarding strategy may vary from vendor to vendor and product to product.
A vendor may choose to onboard their LEAs in stages to ensure a high level of support.
A vendor may choose to establish testing cohorts based upon TSDS data submissions.
A vendor should have all their participating LEAs onboarded successfully by January 2024.
A vendor must have their LEAs certify their data submissions for TSDS Compatible Designation.

## Slide 11: PARALLEL SUBMISSION
INITIAL TESTING
SEPTEMBER 2023
DMC Configuration
Data Publication
Resolve L1 & L1.5
DECEMBER 2023
PEIMS Fall
RF Tracker
JANUARY 2024
ECDS KG
PEIMS Mid-Year
PEIMS Fall (resub)
JUNE 2024
PEIMS Summer
ECDS PK
SELA
PARALLEL START
AUGUST 2023
ESC Training
LEA Acceptance
Vendor Integration
OCTOBER 2023
Class Roster Fall
Charter School Waitlist
MAY 2024
Advanced DMC Functions
Training & Support Feedback
FEBRUARY 2024
SPPI-14
PEIMS Mid-Year (resub)
AUGUST 2023
Vendor & LEA Feedback
Lessons Learned
CHECKPOINT
ADVANCED TESTING
PARALLEL END
MARCH 2024
Class Roster Winter
JULY 2024
Child Find
RF Tracker
PEIMS Summer (resub)
SUBMISSION-BASED WEBINARS & RESOURCES
KICKOFF
TSDS COMPATIBLE DESIGNATION
BEST PRACTICES

## Slide 12: UPCOMING IMPORTANT DATES
OCT.
19
Class Roster Fall
Submission Due
Comparison Testing
DEC.
7
Fall PEIMS
Submission Due
Comparison Testing
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Participating LEAs should begin comparison testing well before the published submission due dates.
OCT.
27
Charter School Waitlist
Submission Due
Comparison Testing
DEC.
8
RF Tracker
Submission Due
Comparison Testing

## Slide 13: UPCOMING TRAINING DATES
OCT.
4
Parallel Kick-Off
Upgrade Information
Overview
DMC Security Management
Level 1 Validations
TIMS Tickets
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
TEA will train ESCs JIT (Just-In-Time)
ESC will schedule LEA trainings after receiving JIT training
OCT.
12
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 14: CHART SCHOOL WAITLIST
Parallel Kick-Off
Upgrade Information
Overview
DMC Security Management
Level 1 Validations
TIMS Tickets
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 15: CHILD FIND (SPPI-11 & SPPI-12)
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 16: CLASS ROSTER - FALL
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 17: CLASS ROSTER - WINTER
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 18: ECDS (KG)
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 19: ECDS (PK)
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 20: PEIMS - FALL
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 21: PEIMS – MID-YEAR
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 22: PEIMS – SUMMER
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 23: PEIMS – EXTENDED YEAR
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 24: RF TRACKER
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 25: SELA
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 26: SPPI-14
Class Roster Fall
Submission Due
Comparison Testing
Charter School Waitlist
Submission Due
Comparison Testing
Parallel Training
Ed-Fi Data Standards
Comparison Testing
Level 1.5 Filters
Level 2 Validations
Promoting/Validations
XML/API Data Comparison

## Slide 27: FREQUENTLY ASKED QUESTIONS
Q: Should LEAs have unique course identifiers (Service IDs) for courses that begin with “8” and end in “XXX”?
A: Yes. LEAs must report unique codes for course identifiers when reporting CourseCodes (E3071). “XXX” should be replaced with values that make the CourseCode unique.
What should Charters/LEAs do if they have an in-house or custom solution for extracting their data into XML?
A. XML will not be accepted beginning in the 2024-2025 school year. The charter or LEA should contact TSDSDeployment@tea.texas.gov if they plan to continue with an in-house or custom solution for reporting TSDS data.

## Slide 28: FREQUENTLY ASKED QUESTIONS
Q: Will TEA allow additional LEAs to participate in the Parallel Submission after the start of the school year?
A: TEA will continue to consider and accept additional LEAs after the start of the 2023-2024 school year. TEA will coordinate with their associated vendor(s) support and ESCs before acceptance.
Will LEAs participating in the parallel year have to complete the comparison testing by the same due date as the XML submissions published in TEDS?
A. TEA strongly encourages participating LEAs to complete their comparison testing by the same date as the XML submissions. Comparing will ensure proper verification and accuracy of Level 2 and 3 data validations. LEAs can continue to conduct additional testing after the published due dates.

## Slide 29: FREQUENTLY ASKED QUESTIONS
Q: Does the resubmission concept still exist for parallel year?
A: For the 2023-2024 Parallel Submission, TEA encourages all participating LEAs to compare their API and XML transactions. For PEIMS resubmissions, the LEA should continue to compare their XML data to their API data in their TSDS Portal applications.
Do LEAs send transactional changes to the Individual Operational Data Store (IODS)?
A. An LEA’s source system vendor(s) will determine the API transactions sent to the IODS. TEA would expect only data changes to be sent to the IODS after the initial data load.

## Slide 30
QUESTIONS